# Theseus Lab Journal

WSL Migration Conclave - 2026-07-18

| Verdict | Guarded native-workspace pilot is justified; full cutover is not yet. |
| --- | --- |
| P0 | Make Docker health checks context-aware; replace obsolete socket-proxy assumption. |
| P1 | Move code workspaces to Linux filesystem and normalize raw Docker TCP task routes. |

# Question

What must be repaired, simplified, or proven before WSL can become the primary execution environment without losing the current working workshop?

# Method

1. Local evidence has priority: runtime probes, repository routes, dashboards, memory, and reproducible checks.

2. Plugin conclave is bounded to one external primary lens and one independent corroborator.

3. Each finding is labelled `CONFIRMED`, `SOURCE REPORT`, or `INFERENCE`.

4. The result is a staged migration backlog, not a destructive cutover plan.

# Baseline Snapshot

## CONFIRMED: 2026-07-18

AutoMem is healthy and synced: FalkorDB and Qdrant connected; 231 memories/vectors.

WSL reports Linux kernel `6.18.33.2-microsoft-standard-WSL2`.

In WSL, `node`, `docker`, `code`, and `gh` are available.

Docker daemon responds and reports server version `29.6.1`.

Git worktree was clean on `main...origin/main` at the start of the audit.

Earlier local evidence identifies the unstable boundary as Codex Desktop -> WSL-launched stdio MCP, not the MemPalace server itself. The native `docker.exe` launcher is the current working workaround.

# Evidence Log

# Pending External Review

Primary: current official Docker, Microsoft WSL, and VS Code Remote guidance.

Corroborator: Exa retrieval of the same official material plus a bounded Acumen freshness probe.

# External Review

## SOURCE REPORT: official documentation

Docker recommends Linux-resident source trees for bind mounts. It reports better

performance and reliable Linux file-change events compared with paths under

`/mnt/c`.[^docker-wsl-best]

Docker's intended Windows workflow is: Docker Desktop WSL integration, source

in a Linux distro, and a Windows VS Code client connected through Remote WSL.[^docker-wsl-dev]

Microsoft documents that NAT WSL networking requires the Windows-host gateway

address for host services, while mirrored networking permits `127.0.0.1`

between Windows and WSL and improves VPN compatibility. Mirrored mode still

has documented inbound-traffic caveats.[^ms-wsl-network][^ms-wsl-troubleshoot]

VS Code Remote WSL runs extensions and commands inside WSL. Its remote server

has its own proxy/startup behavior, so environment setup must be explicit and

recoverable.[^vscode-wsl]

## SOURCE REPORT: plugin quality check

The Acumen probe returned several broad, weakly related update claims. It was

not used as evidence for this decision. Exa successfully retrieved the official

Docker and VS Code pages above. This is a successful test of the conclave rule:

an oracle is not promoted merely because it produced text.

## CONFIRMED: upstream Codex issues remain open

[#31426](https://github.com/openai/codex/issues/31426): WSL agent failure

when `CODEX_HOME` is on `/mnt/c` due to SQLite/socket initialization

(`OPEN`, updated 2026-07-07).

[#18506](https://github.com/openai/codex/issues/18506): UNC cwd, Windows

configuration leakage, and need for WSL-native `CODEX_HOME` (`OPEN`, updated

2026-07-11).

[#32733](https://github.com/openai/codex/issues/32733): Windows `TEMP/TMP`

via `WSLENV` breaks Linux tooling on DrvFS (`OPEN`, updated 2026-07-13).

[#31049](https://github.com/openai/codex/issues/31049): WSL-native mode can

hide the Chrome bridge and hand Linux agents Windows attachment paths (`OPEN`,

updated 2026-07-03).

[^docker-wsl-best]: https://docs.docker.com/desktop/features/wsl/best-practices/

[^docker-wsl-dev]: https://docs.docker.com/desktop/features/wsl/use-wsl/

[^ms-wsl-network]: https://learn.microsoft.com/en-us/windows/wsl/networking

[^ms-wsl-troubleshoot]: https://learn.microsoft.com/en-us/windows/wsl/troubleshooting

[^vscode-wsl]: https://code.visualstudio.com/docs/remote/wsl

# Initial Risk Register

# Debt Assessment

## P0: Repair observability before moving the runtime

`tools/workshop_dashboard` was run from WSL and reported Docker TCP as failed,

but the Docker MCP in the Windows context successfully used

`tcp://127.0.0.1:2375`. The same WSL session successfully used Docker through

`unix:///var/run/docker.sock`. The dashboard is therefore currently collapsing

two network namespaces into one verdict.

`tools/wsl_migration_preflight` also reports its Docker proxy check as failed,

but the target is a historical HTTP proxy at `127.0.0.1:23760`; the listener is

absent. The active WSL Docker route is its Unix socket, not that proxy. The

Windows-side probe additionally points to a moved/missing file on D:.

**Required change:** replace the one-address health assertion with a context

matrix: Windows MCP TCP route, WSL Unix-socket route, optional HTTP proxy route

only when it is intentionally enabled. A missing optional proxy must be `N/A`,

not a Docker failure.

The preflight itself also needs an explicit execution-context label. Its

Windows-path `existsSync` checks become false negatives when the same script is

launched from WSL. Until that refactor lands, run the Windows-context preflight

through its VS Code task and use a separate WSL-native probe for the Linux

route; do not overwrite a canonical report from the wrong context.

## P0: Keep Codex runtime state native to the execution context

The preflight includes upstream Codex cases in which `CODEX_HOME`, SQLite, temp,

or UNC paths leaked from Windows into WSL. Current WSL environment checks are

clean. Preserve that result: any WSL pilot must keep runtime state, temp files,

and agent caches in the Linux filesystem, not DrvFS.

## P1: Move projects, not just commands, onto Linux FS

The current repository still runs from `/mnt/c/...`. Docker's own guidance says

this is the performance and inotify weak point. The destination should be a

native WSL workspace such as `/home/poklad/src/theseus-local-lab`, with a

Windows-visible fallback clone left intact during the pilot.

## P1: Normalize the 17 raw Docker TCP tasks

The task inventory found 92 VS Code tasks:

17 use `127.0.0.1:2375` directly;

1 invokes WSL explicitly;

1 contains an old monolith path;

73 are portable or unclassified.

The 17 tasks should call one context-aware Docker route instead of embedding a

Windows-only endpoint. This is a targeted refactor, not a rewrite of all tasks.

## P2: Establish the IDE route as an executable contract

`code` is visible in WSL and Docker's/VS Code's recommended route is Remote

WSL. The remaining proof is operational: open a native-Linux project with

`code .`, run lint/test/task from the Remote WSL window, and verify the

resulting timeline and Git evidence use Linux paths.

## P2: Treat VPN/networking mode as an isolated experiment

The current NAT layout explains why WSL cannot use a Windows `127.0.0.1` TCP

endpoint. Mirrored networking may simplify that and improve VPN compatibility,

but it changes the networking architecture and has known caveats. Test it using

a disposable service and preserve a rollback path in `.wslconfig`; do not make

it a prerequisite for the first workspace pilot.

## P3: Separate dormant environment warnings

The Ubuntu VM SSH warning is expected while the VM is paused. It is not a WSL

blocker. The hook configuration warning is a visibility/configuration issue,

but the project hook JSON itself parses and lifecycle events are present.

# Recommended Migration Sequence

1. Make dashboard and preflight context-aware; add regression tests for Windows

TCP and WSL Unix-socket routes.

2. Create a native WSL clone of one non-critical Theseus project, preserving the

existing Windows/D: project as fallback.

3. Prove VS Code Remote WSL, Git/GitHub, AutoMem recall, MemPalace, Docker CLI,

and an ordinary task inside that clone.

4. Move one Docker compose workload with data volumes untouched; compare health

and logs before and after.

5. Only then port task wrappers and decide whether mirrored networking earns a

role in the permanent configuration.

# Transparent Priority Check

**INFERENCE:** A small Wolfram computation ranked the audit items with the

explicit heuristic `impact * likelihood + detectability`. It is only a

transparent ordering aid, not evidence or a prediction.

1. Observability context confusion: 30.

2. WSL runtime state on DrvFS: 24.

3. Raw Docker TCP task routes: 20.

4. Workspace not yet native to Linux FS: 19.

5. Mirrored-networking change: 11.

6. Paused VM SSH: 6.

# Stop Conditions

Do not redirect a primary project to WSL while the dashboard still confuses

Windows and WSL Docker health.

Do not move Docker volumes, Infisical state, or raw memory stores as part of

the first code-workspace pilot.

Do not treat a VM that is intentionally paused as a platform failure.

Do not replace the native Windows MCP workaround until the WSL stdio route is

proven in the actual Codex Desktop runtime.

# Conclave Verdict

**INFERENCE:** Theseus is ready for a guarded native-workspace pilot, not a

full runtime cutover. The dominant technical debt is not missing Linux tools;

it is contextual ambiguity in observability and a small set of Windows-bound

task routes. Fixing those makes the next migration step both safer and easier

to diagnose.